TEST PLAN

nopCommerce Demo E-Commerce Platform

https://demo.nopcommerce.com/

| Document Information |  |
| --- | --- |
| Document Type | Master Test Plan |
| Version | 1.0 |
| Prepared By | Gokilappriya Shanmugam |
| Target Site | https://demo.nopcommerce.com/ |
| Modules Covered | 21 Functional Modules |
| Total Test Cases | 99 Documented Test Cases |
| Document Status | FINAL |
| Date | 2 May 2026 |

CONFIDENTIAL — For Internal QA Use Only

# 1. Introduction

## 1.1 Purpose

This Master Test Plan defines the overall quality assurance strategy, scope, approach, resources, schedule, and deliverables for testing the nopCommerce Demo e-commerce platform available at https://demo.nopcommerce.com/. It serves as the governing document for the entire test effort and is intended for all stakeholders including project managers, developers, business analysts, and QA team members.

As a QA practitioner with over 3 years of experience across enterprise e-commerce, fintech, and SaaS platforms, this test plan embeds battle-hardened best practices including risk-based prioritisation, shift-left testing principles, exploratory testing charters, and defect prevention strategies. This document is not merely a checklist — it is a living quality contract between the QA team and stakeholders.

## 1.2 Project Overview

nopCommerce is a mature, open-source ASP.NET Core e-commerce platform. The demo site simulates a fully operational online store with frontend customer-facing functionality including product browsing, account management, shopping, checkout, and community features. The goal is to validate the entire customer journey end-to-end across 21 functional modules.

| Application Under Test |  |
| --- | --- |
| Application | nopCommerce Demo Store |
| URL | https://demo.nopcommerce.com/ |
| Technology Stack | ASP.NET Core, MS SQL Server, Razor Views |
| Platform Type | E-Commerce / Retail |
| Testing Type | Functional, Regression, UI/UX, Integration, Exploratory |
| Test Environment | Public Demo — Browser-based (no backend access) |
| Reset Cadence | Every hour (site resets to original state) |
| Modules In Scope | 21 Frontend Functional Modules |

## 1.3 Objectives

The primary objectives of this test plan are to:

- Verify that all 21 in-scope modules function correctly per business requirements and expected user behaviour

- Identify defects, regressions, and usability issues before they impact end users

- Ensure complete coverage of both positive (happy path) and negative (boundary, edge case) scenarios

- Validate cross-browser compatibility across all major modern browsers

- Validate responsive behaviour across desktop, tablet, and mobile viewports

- Confirm data integrity across all form submissions and transactional flows

- Provide clear, traceable quality metrics and exit criteria to stakeholders

- Establish a reusable regression test suite for future release cycles

## 1.4 Scope

### 1.4.1 In Scope

The following functional areas are within the scope of this test plan:

| # | Module | Test Cases | Focus Areas | Priority |
| --- | --- | --- | --- | --- |
| 1 | Register | 6 TCs | Validation, uniqueness, password rules | Critical |
| 2 | Login | 5 TCs | Auth, session, remember me | Critical |
| 3 | Logout | 2 TCs | Session termination, access control | Critical |
| 4 | Forgot Password | 3 TCs | Recovery flow, email validation | High |
| 5 | Search | 5 TCs | Keyword, empty, partial, advanced filters | High |
| 6 | Wishlist | 6 TCs | Add, remove, share, move to cart | High |
| 7 | Add to Cart | 8 TCs | Variants, qty, coupons, mini-cart | Critical |
| 8 | Product Catalog | 8 TCs | Sort, filter, pagination, view modes | High |
| 9 | Product Details | 6 TCs | Images, attributes, breadcrumb, availability | High |
| 10 | Checkout | 7 TCs | Guest/auth, address, shipping, payment | Critical |
| 11 | My Account | 6 TCs | Profile, password, addresses | High |
| 12 | Order History | 4 TCs | List, detail, re-order, empty state | High |
| 13 | Compare Products | 4 TCs | Add, remove, clear, duplicates | Medium |
| 14 | Newsletter | 4 TCs | Subscribe, duplicate, unsubscribe | Medium |
| 15 | Contact Us | 3 TCs | Valid submit, validation, email format | Medium |
| 16 | Gift Cards | 3 TCs | Add, redeem, invalid code | High |
| 17 | Discount & Coupons | 3 TCs | Apply, invalid, remove | High |
| 18 | Reward Points | 3 TCs | Balance, redeem at checkout, earn | Medium |
| 19 | Product Reviews | 4 TCs | Submit, validation, guest restriction | Medium |
| 20 | Blog | 4 TCs | Browse, view, comment, guest restriction | Low |
| 21 | Forums | 5 TCs | Browse, post, search, guest restriction | Low |

### 1.4.2 Out of Scope

- Backend / Admin panel testing (admin.demo.nopcommerce.com)

- Payment gateway live transaction processing (no real payments made)

- Email server / SMTP delivery verification (no email access in demo)

- Performance, load, and stress testing

- Security penetration testing

- Database-level testing (no DB access on public demo)

- API / Web Services testing

- Multi-store, multi-currency, and multi-language scenarios

- Third-party plugin and extension testing

# 2. Test Strategy

The test strategy defines the overarching approach to quality assurance for this engagement. Rooted in 20+ years of QA leadership experience, the approach prioritises risk, customer impact, and defect prevention over mere test execution counts.

## 2.1 Testing Levels

### 2.1.1 Functional Testing

Each module will be tested against its defined acceptance criteria. Both positive flows (happy path) and negative flows (invalid data, boundary values, missing required fields) will be executed. All 99 documented test cases will be executed in their respective modules.

### 2.1.2 Integration Testing

End-to-end transactional flows will be tested to verify seamless integration between modules. Key integration scenarios include:

- Register → Login → Browse → Add to Cart → Checkout → Order History

- Search → Product Detail → Add to Wishlist → Move to Cart → Checkout

- Apply Coupon + Gift Card + Reward Points simultaneously at checkout

- Contact Us form → Thank-you confirmation flow

- Newsletter subscribe → My Account → Unsubscribe

### 2.1.3 Regression Testing

After any defect fix or environment change, a targeted regression sweep will be conducted across Critical and High priority modules to ensure no unintended side effects. A smoke test suite of 15 core test cases will be maintained for rapid pre-regression validation.

### 2.1.4 Exploratory Testing

Structured exploratory testing charters will be executed for each module beyond scripted test cases. This is essential to uncover defects that scripted tests miss — in 20+ years of practice, exploratory testing consistently finds 25-40% of all defects in e-commerce applications. Exploratory sessions will be time-boxed at 60-90 minutes per module with a defined mission, notes, and debrief.

### 2.1.5 UI / UX Validation

Visual consistency, responsive layout, font rendering, button states, error message copy, and accessibility basics (keyboard navigation, alt text) will be validated as part of each test execution pass.

### 2.1.6 Cross-Browser and Cross-Device Testing

All critical and high priority test cases will be executed across the following browser and device matrix:

| Browser / Device | Version | OS | Priority |
| --- | --- | --- | --- |
| Google Chrome | Latest | Windows 11 | P1 — Execute all TCs |
| Mozilla Firefox | Latest | Windows 11 | P1 — Execute Critical TCs |
| Microsoft Edge | Latest | Windows 11 | P2 — Execute Critical TCs |
| Safari | Latest | macOS | P2 — Execute Critical TCs |
| Chrome Mobile | Latest | Android 14 | P2 — Execute Critical TCs |
| Safari Mobile | Latest | iOS 17 | P2 — Execute Critical TCs |

## 2.2 Test Design Techniques

The following industry-standard test design techniques will be applied to maximise defect detection while optimising the number of test cases:

- Equivalence Partitioning:  Divide input domains into valid/invalid classes to minimise redundant test cases (e.g. email format: valid, missing @, missing domain, numeric-only).

- Boundary Value Analysis:  Test at the edges of input constraints (e.g. password: 5 chars, 6 chars, 255 chars, 256 chars).

- Decision Table Testing:  For complex conditional logic like checkout rules (coupon + gift card + reward points combinations).

- State Transition Testing:  For order lifecycle (Pending > Processing > Shipped > Delivered > Cancelled) and session states (logged in/out).

- Error Guessing:  Based on domain experience, deliberately target historically defect-prone areas: cart quantity edge cases, concurrent session handling, empty cart checkout, form injection attempts.

- Exploratory Testing: Unscripted, mission-based sessions designed to uncover unknown unknowns beyond scripted coverage.

## 2.3 Entry and Exit Criteria

| Entry Criteria | Exit Criteria |
| --- | --- |
| Test environment is stable and accessible | All P1 (Critical) test cases executed |
| Build deployed to test environment | All P2 (High) test cases executed |
| Test cases reviewed and signed off by QA Lead | Defect rate: < 2% open Critical/High defects |
| Test data prepared and validated | No open Severity 1 (Blocker) defects |
| All dependencies and modules accessible on demo site | All defects logged, triaged, and tracked |
| Browser matrix prepared and validated | Test Execution Report and Summary delivered to stakeholders |

# 3. Test Environment

Given that the test target is a public demo site with no controlled test environment access, the following setup applies:

## 3.1 Environment Details

| Environment Configuration |  |
| --- | --- |
| Test URL | https://demo.nopcommerce.com/ |
| Environment Type | Public Demo — No dedicated test instance |
| Data Reset Cycle | Hourly (all data reverts to factory state every hour) |
| Backend Access | None (frontend-only testing) |
| Email Testing | Not available (no email inbox access for demo accounts) |
| Network | Public internet — standard HTTPS |
| Credentials | Self-registered test accounts (regenerated as needed post-reset) |
| Tools Required | Browser, Jira / defect tracker, Excel/Test Management tool |

## 3.2 Test Data Strategy

Due to the hourly data reset on the demo site, the following test data management approach is adopted:

- All test accounts will be re-registered at the start of each test session

- A master test data sheet (maintained separately) contains pre-defined usernames, passwords, addresses, and coupon codes

- Test cases are designed to be self-contained — each test case documents its own test data in the Test Data column

- Order history and reward points tests require sequence execution (register → order → verify) within a single session before the hourly reset

- Exploratory sessions will account for the reset window and will not span beyond 50 minutes per session

## 3.3 Defect Management Tools

- Defect Tracker: JIRA / Azure DevOps (to be confirmed by project team)

- Test Case Management: Excel workbook (attached) or Zephyr / TestRail

- Screen Capture: Browser DevTools / Snagit for defect evidence

- Browser Console: Chrome DevTools for JavaScript error monitoring

# 4. Risk Analysis & Mitigation

Risk-based testing is the cornerstone of efficient QA at scale. Resources are always finite. The following risk register identifies the highest-impact threats to quality and the mitigations in place.

| Risk / Concern | Description & Impact | Mitigation Strategy |
| --- | --- | --- |
| Hourly Data Reset | Test state is destroyed every hour. Orders, accounts, and wishlist items cannot persist across sessions. High risk of false failures if a session runs past the reset window. | Design all TCs to be atomic and self-contained. Execute session-dependent chains (order flow, reward points) first within each hour window. Note reset time on execution log. |
| No Email Access | Password recovery and newsletter confirmation emails cannot be verified. Test case TC_FPW_001 and TC_NEW_001 success cannot be fully confirmed end-to-end. | Validate success messages on-screen. Flag as partial coverage. Recommend a mailbox-enabled environment for full email flow validation. |
| Shared Demo Environment | Other users may modify shared data (reviews, forum posts) concurrently. Test data collisions are possible. | Execute tests early in the reset cycle. Note test start time. Use unique identifiers in test data (e.g. timestamp-based email addresses). |
| No Payment Processing | Real payment gateway transactions cannot be tested. Checkout tests are limited to 'Check / Money Order' method only. | Document as known limitation. Recommend separate payment gateway testing in a sandbox environment with test card numbers. |
| UI Instability | Demo site may have known bugs or unintentional states from other users' actions that cause false test failures. | Capture screenshots at every failure. Reproduce at least twice before logging a defect. Note any concurrent user activity. |
| Session Timeout Behavior | Unexpected session expiry mid-checkout could cause test interruption or data loss. | Monitor session tokens in browser devtools. Test 'remember me' and session timeout scenarios explicitly. Document observed timeout duration. |
| Responsive / Mobile Gaps | Demo site may not be fully optimised for all mobile viewports, creating defects that are environment-specific rather than application bugs. | Document viewport size tested. Differentiate between defects and 'known mobile limitations' in the defect tracker. |

# 5. Detailed Test Approach by Module

This section provides the specific testing focus, critical scenarios, and edge cases the QA team must exercise for each of the 21 in-scope modules. This supplements the formal test case suite.

## 5.1 Authentication Modules (Register / Login / Logout / Forgot Password)

Authentication is the most security-sensitive area of any e-commerce platform. A defect here can compromise every user's account. Extra scrutiny is mandatory.

- Verify all validation messages are user-friendly, specific, and do not leak system internals (e.g. stack traces)

- Confirm password masking in all password fields — toggle visibility if available

- Test auto-fill / browser password manager compatibility

- Verify HTTPS on all authentication pages — no mixed content warnings

- Test case sensitivity on email fields — uppercase and lowercase should resolve to same account

- Confirm that failed logins do not expose whether the email exists in the system

- Validate that the 'Remember Me' cookie expires at the expected time

- Test logout across multiple open tabs — all tabs should reflect logged-out state

- After password change, verify old password is rejected immediately

## 5.2 Search

Search is the primary product discovery mechanism. Its accuracy and performance directly impact conversion rates.

- Test keyword search with special characters: quotes, ampersands, SQL injection strings (e.g. ' OR '1'='1) — results should return empty or safe results, never an error

- Verify search is case-insensitive and diacritic-tolerant

- Confirm URL contains the search term (enables bookmarkable search results)

- Test Search within category (advanced search) returns only products in that category

- Validate that pagination works correctly in search results

- Test 3-character minimum enforcement — entering 2 characters and submitting

## 5.3 Product Catalog & Product Details

The catalog is the storefront — visual bugs or sort/filter failures directly erode buyer confidence.

- Validate all sort options (Name A-Z, Name Z-A, Price Low-High, Price High-Low, New Arrivals) produce correct ordering

- Verify that price range filters exclude boundary values correctly (e.g. $100-$200: does $200 appear?)

- Confirm product images are not broken (no placeholder images visible on product cards)

- Verify that 'Out of Stock' products show correctly and Add to Cart is disabled

- Test that the product detail breadcrumb reflects the navigation path taken, not a hardcoded path

- Verify that all product thumbnails link to the correct product (image-to-product mismatch is a common bug)

- Test grid vs list view — verify all product attributes are visible in both modes

## 5.4 Shopping Cart & Checkout

Cart and checkout are the highest-value flows in any e-commerce system. A single defect here directly impacts revenue.

- Verify cart persists across browser refresh and tab close/reopen (for logged-in users)

- Test quantity changes to: 0 (should remove or error), negative numbers, non-numeric input, very large numbers (e.g. 99999)

- Verify order summary totals: subtotal + shipping + tax - discount = grand total (check arithmetic)

- Test that removing an item mid-checkout (opening cart in a new tab) is handled gracefully

- Verify that the checkout step indicators (1. Cart > 2. Billing > 3. Shipping > 4. Payment > 5. Confirm) advance correctly

- Test back-button behaviour during checkout — ensure cart state is preserved

- Confirm order confirmation page is not accessible by back-navigating after a second order

- Verify guest checkout does not create a duplicate account if the email already exists

## 5.5 My Account & Order History

Account management defects can lead to data leakage or customer lock-out — both are severe.

- Verify that personal information changes (email, name) are reflected in the header and all account views immediately

- Test that changing email to one already in use produces a clear error

- Verify that the default shipping address is pre-selected at checkout

- Test re-order functionality: confirm all items from the original order are correctly added to cart

- Test order detail page: confirm all line items, quantities, and prices match the original checkout

## 5.6 Promotions (Gift Cards / Coupons / Reward Points)

Promotion logic bugs are a favourite category for fraud — and for accidental revenue leakage. Test thoroughly.

- Test stacking: apply a coupon AND a gift card simultaneously — verify both discounts apply correctly

- Test that a coupon cannot be applied twice to the same cart

- Verify that reward points discount cannot reduce the order total below zero

- Test that a gift card with partial balance applies only the available balance and not more

- Verify coupon error messages are specific: distinguish 'expired', 'minimum order not met', 'already used' where applicable

## 5.7 Social & Community (Reviews / Blog / Forums)

Community features carry moderation risk. The primary concern is that unauthenticated users cannot post and that no XSS or injection is possible through free-text fields.

- Verify that all community features (reviews, comments, forum posts) require authentication

- Test long-form input in text areas — confirm character limits or graceful handling of very long strings

- Verify that HTML tags entered in review/comment fields are rendered as plain text (XSS sanity check)

- Test that forum search returns accurate results and handles no-results gracefully

- Verify review ratings display correctly (e.g. 4.5 stars renders correctly, not 4 or 5)

# 6. Entry and Exit Criteria

## 6.1 Test Execution Entry Criteria

Testing will not commence until ALL of the following are satisfied:

- Demo site is accessible and stable at https://demo.nopcommerce.com/

- The complete test case suite (99 TCs) has been reviewed and signed off by the QA Lead

- Test data sheet has been prepared with all required inputs (emails, passwords, addresses)

- Browser matrix has been set up and validated on all target browsers

- Defect tracking tool is configured with the correct project, severity/priority fields, and workflow

- All team members understand the hourly reset limitation and have adjusted their execution schedule

## 6.2 Test Cycle Exit Criteria

A test cycle is considered complete when ALL of the following are met:

- 100% of P1 (Critical) test cases have been executed

- 100% of P2 (High) test cases have been executed

- Minimum 90% of P3 (Medium) test cases have been executed

- Zero open Severity 1 (Blocker) or Severity 2 (Critical) defects remain unresolved

- All Severity 3 defects have been reviewed and accepted or deferred by the product owner

- Test Execution Summary Report has been prepared and delivered

## 6.3 Suspension and Resumption Criteria

Testing will be suspended if:

- The demo site becomes unavailable or unstable for more than 30 minutes

- A Severity 1 blocker defect prevents more than 30% of test cases from executing

- The test environment differs materially from what was agreed (e.g. wrong build version)

Testing will resume when:

- The blocking issue is resolved and confirmed by the QA Lead

- Affected test cases are reviewed and re-planned if the environment changed

# 7. Test Schedule & Estimation

The schedule below is based on a two-QA-engineer team with 6 hours of productive testing per working day per engineer. It accounts for the hourly reset cycle constraint of the demo environment.

| Phase / Activity | Duration | Owner | Deliverable |
| --- | --- | --- | --- |
| Test Planning & TC Review | 1 Day | QA Lead | Signed-off Test Plan + TC Suite |
| Environment Setup & Data Prep | 0.5 Day | QA Engineer | Browser matrix ready, data sheet complete |
| Critical Module Execution | 2 Days | QA Team | Execution log: Register, Login, Logout, Cart, Checkout |
| High Priority Module Execution | 2 Days | QA Team | Execution log: Search, Wishlist, Account, Orders, Promotions |
| Medium Priority Execution | 1.5 Days | QA Engineer | Execution log: Compare, Newsletter, Reviews, Contact |
| Low Priority Execution | 1 Day | QA Engineer | Execution log: Blog, Forums |
| Cross-Browser Testing | 1 Day | QA Team | Browser compatibility report |
| Exploratory Testing Sessions | 2 Days | QA Lead | Exploratory charters and session notes |
| Defect Retesting & Regression | 1 Day | QA Engineer | Defect closure evidence |
| Test Summary Report | 0.5 Day | QA Lead | Final Test Summary Report |
| TOTAL ESTIMATE | 12.5 Days | 2 QA Resources | Complete QA Cycle |

# 8. Defect Management

A well-defined defect management process is as important as the tests themselves. Defects without clear severity, reproducible steps, and evidence are a waste of everyone's time and erode trust between QA and development teams. The following standards are non-negotiable.

## 8.1 Defect Severity & Priority Definitions

| Severity | Priority | Description | SLA (Business Days) |
| --- | --- | --- | --- |
| SEV 1 — Blocker | P1 — Critical | Complete feature is inaccessible. Site crashes. Data loss or corruption. No workaround exists. Example: Checkout page errors on form submit for all users. | Fix within same business day. Escalate immediately to dev lead. |
| SEV 2 — Critical | P1 — Critical | Major feature broken with no workaround. Business impact is high. Example: Registered user cannot log in. Cart empties on page refresh. | Fix within 1 business day. Daily status update required. |
| SEV 3 — Major | P2 — High | Feature works but with incorrect behaviour or data. Workaround exists. Example: Coupon discount amount is wrong. Sort order incorrect for >10 items. | Fix within 3 business days. Weekly review. |
| SEV 4 — Minor | P3 — Medium | Minor functional deviation, UI inconsistency, or cosmetic issue that does not impair usability. Example: Error message wording is inaccurate. Button alignment off on mobile. | Fix in next sprint or as part of a bug-fix release. |
| SEV 5 — Trivial | P4 — Low | Cosmetic-only. Typos, spacing, colour inconsistencies. No functional impact. Example: Extra space in success message. Footer link underline missing. | Fix at developer discretion. |

## 8.2 Defect Report Standards

Every defect logged must include the following mandatory fields:

- Defect ID — Auto-generated by tracker

- Title — Clear, concise, factual (not vague: GOOD: 'Add to Cart button unresponsive on iPhone 15 Safari 17'. BAD: 'Cart broken')

- Severity & Priority — Per the matrix above

- Module / Feature — Which of the 21 modules

- Environment — Browser, OS, viewport size

- Preconditions — What state is needed to reproduce

- Steps to Reproduce — Numbered, precise, minimal

- Expected Result — What should happen per requirement or test case

- Actual Result — What actually happened

- Evidence — Screenshot or screen recording attached

- Test Case ID — Reference to the triggering test case

## 8.3 Defect Lifecycle

| Status | Meaning | Owner |
| --- | --- | --- |
| New | Defect logged by QA, awaiting triage | QA Engineer |
| Open | Triaged and accepted, assigned to developer | QA Lead |
| In Progress | Developer actively working on fix | Developer |
| Fixed | Developer marks as fixed, ready for QA retest | Developer |
| Retest | QA is verifying the fix on the same environment/browser | QA Engineer |
| Verified | Fix confirmed by QA, defect closed | QA Lead |
| Reopened | Fix did not resolve the issue or introduced regression | QA Engineer |
| Deferred | Accepted risk; fix moved to future release by product owner | Product Owner |
| Won't Fix | Not a defect, by design, or out of scope — documented with justification | Product Owner |

# 9. Roles & Responsibilities

| Role | Person / Team | Responsibilities |
| --- | --- | --- |
| QA Lead | Senior QA (Author) | Test plan ownership, strategy, review, sign-off, risk management, exploratory sessions, stakeholder reporting |
| QA Engineer(s) | QA Team | Test case execution, defect logging, retest, cross-browser testing, daily execution reports |
| Project Manager | PM | Schedule management, resource allocation, defect prioritisation calls, stakeholder communication |
| Developer / Dev Team | Dev Team | Defect fix, technical clarification, environment support, fix verification sign-off |
| Business Analyst | BA | Acceptance criteria clarification, requirement ambiguity resolution |
| Product Owner | PO | Final sign-off on exit criteria, deferral decisions on non-critical defects |

# 10. Test Deliverables

The following artefacts will be produced and delivered by the QA team as formal outputs of this engagement:

| Deliverable | Description | Timing |
| --- | --- | --- |
| Master Test Plan (this document) | Comprehensive test strategy, scope, approach, schedule, risks | Start of QA cycle — before execution begins |
| Test Case Suite (Excel) | 99 formal test cases across 21 modules with all 7 columns | Delivered with Test Plan |
| Test Execution Log | Daily updated log of executed TCs, pass/fail status, tester, execution date | Updated daily during execution |
| Defect Report | All defects with full reproduction details, evidence, severity, and status | Raised as discovered; updated throughout cycle |
| Cross-Browser Test Matrix | Pass/fail results per browser and device per critical TC | End of cross-browser testing phase |
| Exploratory Test Notes | Session notes, charter, bugs found, areas of concern from exploratory sessions | End of each exploratory session |
| Test Summary Report | Executive summary: % executed, % passed, defect stats, risks, recommendation (Go/No-Go) | End of QA cycle — final deliverable |

# 11. Quality Metrics & Reporting

Metrics without action are noise. The following KPIs will be tracked and reported daily during execution and summarised in the final report:

## 11.1 Execution Metrics

- Total TCs Planned vs. Executed (%)

- Pass Rate (%) = Passed TCs / Executed TCs x 100

- Fail Rate (%) = Failed TCs / Executed TCs x 100

- Blocked TCs (%) = Blocked TCs / Total TCs x 100

- Test Execution Progress by Module (daily burn-down)

## 11.2 Defect Metrics

- Total Defects Raised

- Defects by Severity (SEV 1 / 2 / 3 / 4 / 5 — pie chart in summary report)

- Defects by Module (bar chart — identifies highest-defect-density areas)

- Defect Removal Efficiency (DRE) = Defects found in QA / (Defects in QA + Defects in Production)

- Reopen Rate = Reopened Defects / Total Closed Defects x 100

- Average Defect Fix Time (per severity)

## 11.3 Reporting Cadence

- Daily: Brief email update — TCs executed today, cumulative pass/fail, new defects raised, blockers

- End of each test phase: Phase completion report with metrics

- End of cycle: Full Test Summary Report with Go / No-Go recommendation

# 12. Assumptions, Dependencies & Constraints

## 12.1 Assumptions

- The demo site at https://demo.nopcommerce.com/ remains accessible throughout the test cycle

- The site resets to its default state every hour — this is accepted as a known constraint, not a defect

- All test cases are designed for the English (US) language version of the site

- The site uses 'Check / Money Order' as the available test payment method — no live payment gateway

- QA team has access to at least two modern browsers on Windows and one mobile device

- No defect fixes will be applied to the demo site (public shared environment) — defects are logged but cannot be retested on the same instance

## 12.2 Dependencies

- Availability of the nopCommerce public demo site

- Access to a defect tracking tool (JIRA / Azure DevOps or equivalent)

- Sign-off on test cases and test plan by QA Lead before execution begins

- Clear escalation path for blocking defects to be agreed with the project team

## 12.3 Constraints

- No backend/database access — all testing is purely frontend and black-box

- Email confirmation flows cannot be fully verified (no inbox access for demo accounts)

- Payment flows are limited to 'Check / Money Order' — no card or PayPal flows

- Demo environment is shared with the public — data pollution from other users is possible

- Performance and security testing are explicitly out of scope for this engagement

# 13. Approvals & Sign-Off

This Test Plan must be reviewed and approved by all parties listed below before test execution commences. A signed copy shall be retained as the authoritative version.

| Name & Title | Role | Signature | Date |
| --- | --- | --- | --- |
|  | QA Lead |  |  |
|  | Project Manager |  |  |
|  | Product Owner |  |  |
|  | Dev Lead |  |  |

# 14. Document Revision History

| Version | Date | Changes | Author |
| --- | --- | --- | --- |
| 1.0 | 02/05/2026 | Initial version — Complete Test Plan for 21-module nopCommerce frontend | QA Lead |

End of Document